## Slide 1: Gripe: Operational Excellence Initiative Manufacturing Optimization Assessment Q4 2024

## Slide 2: Overview and Key Findings
Key Findings:
1. Current production capacity: 2.4M units/year at Honolulu facility
2. Operating costs 23% above industry benchmark
3. Employee turnover rate of 34% in manufacturing roles
4. $18.5M in annual waste and inefficiency identified
Recommendation: 3-phase transformation targeting $12M in savings
Engagement Team: Michael Roberts (Partner), Lisa Wong (Manager)

## Slide 3: About Gripe Manufacturing
Gripe is Hawaii's largest industrial equipment manufacturer, operating since 1987.
• Headquarters: 1250 Kalakaua Avenue, Honolulu, HI
• Annual revenue: $247 million (FY 2023)
• Workforce: 1,850 employees across 3 facilities
• Primary customers: Boeing, Caterpillar, Lockheed Martin
• Market share: 18% in Pacific Rim region
Contact: jchen@gripe-mfg.com | (808) 555-2847

## Slide 4: Context setting Financial Performance Analysis
  Working capital: $67M
  Debt-to-equity: 1.8x
  Return on assets: 8.2%
Key Metrics:
  The company's EBITDA margin declined from 22% to 16% due to rising labor costs ($45/hour average) and supply chain disruptions affecting their Maui distribution center.
Operating Margins:
  2021: $198M
  2022: $223M
  2023: $247M
Revenue Growth:

## Slide 5: Implementation Roadmap
Phase 1 (Months 1-3): Assessment
1. Process mapping and benchmarking
2. Technology stack evaluation
3. Workforce skill gap analysis
Phase 2 (Months 4-8): Pilot Programs
Implementation at Kona facility (450 employees) targeting 15% efficiency gains
Phase 3 (Months 9-12): Scale
Rollout savings target: $12-15M annually
Project Budget: $3.2M
Expected ROI: 4.2x

## Slide 6: Next Steps
Immediate Actions:
• Approve $3.2M engagement budget by Dec 15, 2024
• Assign Lisa Wong as primary contact and project lead
• Schedule kickoff meeting at Gripe headquarters (Jan 8, 2025)
Success Criteria:
1. Reduce cost per unit from $42 to $33
2. Improve on-time delivery from 78% to 95%
3. Lower employee turnover to <15%
Questions? Contact mroberts@consulting-firm.com